## Slide 1: The Librarians
Dexter Estrada
Kevin Ngo (Lead)
Kyle Louderback
Nicholas Semaan

## Slide 2: Progress
Name | Job
Kyle | Connections between front/backend (forms.html) Building test cases
Kevin | Helping build all.html, other front end if needed; connections Building test cases
Dexter | Connections between front/backend (revising schema and pages) Building test cases
Nicolas | Continue building index.html, about.html, layout.html, form.html, register.html, login.html Building test cases

## Slide 3: Progress
Deployment on Azure
Bootstrap integration
User Registration connection
User Sign In connection

## Slide 4: Deployment on Azure!
Deployed our website on Azure
Not ready to share yet
  Still need to build locally to product test

## Slide 5: Bootstrap
Implemented Bootstrap into our project
Speed up templating of pages

## Slide 6: User Sign Up
Users can register accounts
  Saved into database
Form validation

## Slide 7: User Login
Uses saved users in db
  Only logs in registered users
  Gives error if not found

## Slide 8: Milestones
M2: Registration, Login/Logout, About, and Form features are completed.
  Need to connect
M3: Book Generation feature is completed
  Need to iron out and connect
M4: Preview and Download features are completed.
M5: Share feature is completed.

## Slide 9: Features Wanted
Text to speech
  Good accessibility option for parents and children
  Child may use it themselves if a parent can't read it for them
  Extra feature, unlikely to be developed this semester
    Positive feature
    Might be straightforward to implement, but needs extra time
      Need to research more APIs and then implement them/test them
      Other features may be more impactful to implement first

## Slide 10: Features Wanted
User reactions to stories
  Good for user engagement, helps filter/search for good stories
  Users can like/dislike, add reactions to a story
  Extra feature, but may be developed this semester
    Positive feature, very impactful feature
    Need to tweak db schema, need graphics
    Might be harder to implement, but might be possible to implement this semester

## Slide 11
Test Plans
Registration: Verify that users can successfully create an account by filling out the registration form with their username, email, and password.
Login/Logout: Verify that users can successfully log in and out of their account to access the other features of the application.
Book Generation: Verify that the application successfully generates a children's book based on user input, including character names, ages, and story settings.
Preview: Verify that users can successfully preview the generated book and make changes if necessary.
Download: Verify that users can successfully download the generated book as a PDF.
Share: Verify that users can successfully share the generated book on social media.

## Slide 12: Test Plans
Look into Postman
Look into Python's unittest package

## Slide 13: Partner Feedback
Feedback
ran into error running pip install -r requirements.txt gives this error
Error was resolved after asking team
Clean UI, pages all work
Creating books not implemented yet, directs to this
Account creation and login works properly

## Slide 14: Response to Feedback
Our Feedback
  A new virtual environment was needed for build